## Slide 1
USE CASE 1 • PHASED DELIVERY
Delivery plan and value by milestone
Delivered in the four phases of the plan: each milestone widens scope or raises autonomy only after the last one proved its value and controls. Values are illustrative.
MONTH 3 • PHASE 1
Read-only in one scope
One service line in one region, about a tenth of launches. Entity resolution and independence agents at tiers 1–2, with every call through the gateway.
Effort per launch down from 14 to about 10 hours in scope
$0.5M a year
MONTH 8 • PHASE 2
Half of all launches
Agents draft letters and budgets and propose teams from Workday; launch capabilities published as governed MCP tools.
Effort about 8 hours, staffing within 48 hours toward 70%
$8M a year
MONTH 12 • PHASE 3
Every launch, setup gated
The setup agent writes the SAP project, WBS and billing plan after the partner’s bound approval and the client’s signature.
All KPI targets met, including ready-to-charge in 2 days
$30M a year
MONTH 24 • PHASE 4
All goals met
Run rate and targets sustained. Adjacent processes such as engagement changes and closure added on the same controls.
All KPIs held at target
$33M cumulative
Cumulative value by month 24: about $33M, before platform, model and change costs (illustrative)
Illustrative, derived from the business case: 1,000 launches × 4 hours × $120 at month 3, capacity plus utilization at month 8, and the full case from month 12.
37
Notes: Phased delivery for the engagement-launch use case, aligned with the four phases of the plan. Each milestone widens the scope or raises the autonomy tier only after the previous one has proved its value and its controls.
Month 3 (phase 1): one service line in one region, about a tenth of launches (1,000 a year). Entity resolution and independence agents work read-only at tiers 1–2, and every model and tool call goes through the gateway from day one. Effort per launch falls from 14 to about 10 hours in scope: 1,000 × 4 hours × $120 is about $0.5M a year.
Month 8 (phase 2): half of all launches. Agents draft letters and budgets from approved clauses and rate cards, and the staffing agent proposes teams from Workday. Effort falls to about 8 hours (5,000 × 6 hours × $120, about $3.6M) and faster staffing lifts utilization by about a quarter point (about $4.5M): about $8M a year.
Month 12 (phase 3): every launch. The setup agent writes the SAP project, WBS and billing plan at tier 3 once the partner's approval, bound to that exact request, and the client's signature are in place. All KPI targets are met and the full business case applies: about $30M a year.
Month 24 (phase 4): run rate and targets sustained, with adjacent processes added on the same controls. Counting each run rate from the milestone at which it was reached, cumulative value by month 24 is about $33M.
All values are illustrative and before platform, model and change costs. The revenue protected by timely charge codes arrives in phase 3, when agents can write to SAP S/4HANA under bound approvals.
Credit: John Fisher, The AI Control Plane: Executive Briefing (2026), slide 37, licensed under CC BY-NC-ND 4.0: https://creativecommons.org/licenses/by-nc-nd/4.0/. The full deck, with its speaker notes and notices: https://johnfisher-ai.github.io/ai-control-plane-handbook/deck/.